VIGIL EYE

Security Assessment

Pre-Development Architecture & Threat Review

Version 1.0  |  Draft

Prepared: September 13, 2026

| Assessed Product | Vigil Eye — Family Device Safety & Parental Monitoring Platform (working title) |
| --- | --- |
| Source Documents | Vigil Eye PRD v1.0 (Draft); Vigil Eye TRD v1.0 (Draft) |
| Assessment Type | Design-stage security & privacy review (no live system, code, or infrastructure yet exists to test) |
| Prepared For | Product & Engineering leadership |
| Status | Draft — for review |

# 1. Executive Summary

Vigil Eye is a parental monitoring platform consisting of a Windows dashboard for guardians and an Android/iOS companion app installed on a minor's device, connected through a cloud backend. This assessment reviews the security posture described in the product and technical requirements documents at the design stage, before any code has been written.

The product's overall design is unusually security- and ethics-conscious for this category: it explicitly excludes camera/microphone capture and keystroke logging, requires a persistent on-device indicator that cannot be hidden or disabled, mandates a guardian consent attestation before pairing, and binds device credentials to hardware-backed keys. These choices directly address the primary reputational and legal risk for this class of product — being classified as covert "stalkerware."

That said, the review identified ten notable risks, summarized in the register in Section 6. The most significant is R-2 (Critical): the plan to capture SMS/message content under a keyword watch-list feature runs into wiretap/eavesdropping and children's-privacy statutes that vary by jurisdiction and, in many places, cannot be satisfied by a minor's own consent. Three further risks are rated High: a brute-forceable fallback pairing code (R-1), a long-lived refresh token with no re-attestation trigger (R-3), and under-specified access controls for internal support/legal-hold tooling (R-6). None of these are architectural dead ends — each has a practical mitigation described in Section 6 — but they should be resolved before the features they touch (message content alerts, long-term device trust, internal tooling) are built.

Recommended next step: treat Section 7 (Compliance) and Risks R-1, R-2, R-3, and R-6 as blocking items for Phase 0–1, and fold the remainder into the Phase 2–3 backlog alongside the recurring security-testing cadence recommended in R-7.

# 2. Purpose, Scope & Methodology

## 2.1 Purpose

This assessment evaluates the security, privacy, and abuse-resistance of the Vigil Eye architecture as specified in the PRD and TRD, and identifies gaps that should be closed before implementation and before public launch.

## 2.2 Scope

- In scope: architecture and data flow as described in TRD §3–§11; the pairing/authentication design (TRD §5); the data model and API surface (TRD §6–7); stated security controls (TRD §8); and the legal/ethical requirements in PRD §7.

- Out of scope: source code review, infrastructure configuration review, and penetration testing — none exist yet, since this is a design-stage assessment. Detailed jurisdiction-by-jurisdiction legal analysis is also out of scope and remains the responsibility of Legal, as PRD §7 already anticipates.

## 2.3 Methodology

This review used a threat-modeling approach informed by STRIDE (spoofing, tampering, repudiation, information disclosure, denial of service, elevation of privilege), adapted for this product's specific abuse case: the risk that the tool itself is misused as covert surveillance against a non-consenting party. Findings were cross-checked against the design decisions already documented in the TRD, so this assessment credits controls that are already specified rather than re-deriving them from scratch.

# 3. System & Data Overview

Three components carry security-relevant responsibility: the Companion App (Android/iOS) collecting call, location, app-usage, SMS-metadata, and web-history signals; a cloud backend that is the system of record and rule engine; and the Windows Parent Dashboard used by guardians to view and configure. The most sensitive data classes are: precise historical location, call/contact metadata, message metadata (and, if implemented, content), browsing history, and device-tamper signals — all of it about a minor, which raises the baseline sensitivity and regulatory scrutiny (COPPA-style rules, GDPR children's-data provisions) above a typical consumer app.

# 4. Threat Model

## 4.1 Threat Actors

- Misusing guardian — an account holder who does not actually meet the legal-guardian/consent bar, attempting to monitor a non-consenting adult or a child outside their custody (the primary reputational and legal risk for this category).

- The monitored minor — motivated to evade or disable monitoring; not malicious in the security sense, but a legitimate adversary of the tamper-detection controls.

- External network attacker — targeting data in transit between the Companion App, backend, and dashboard, particularly on the child's device over untrusted Wi-Fi.

- Attacker with physical or logical access to the child's device — e.g., malware, a second user, or the child themself with elevated privileges (rooted/jailbroken device).

- Malicious or compromised backend insider — an employee or contractor with support/legal-hold access to family data.

- Credential attacker — targeting guardian accounts (dashboard) or the pairing flow itself to gain unauthorized device linkage.

## 4.2 Key Trust Boundaries

- Child device ↔ cloud backend (the pairing ceremony and every subsequent sync).

- Guardian ↔ cloud backend (dashboard authentication and the multi-guardian sharing model).

- Cloud backend internal boundary between the ingestion path and the admin/legal-hold/support tooling path.

## 4.3 Abuse-Case Analysis: Anti-Stalkerware Controls

Because the PRD explicitly names stalkerware misclassification as a top risk, this review paid particular attention to whether the technical design actually enforces the policy intent, rather than merely stating it. The findings are positive: the TRD ties the on-device indicator and the absence of a hidden-install mode to the API surface itself ("there is no endpoint to disable the indicator"), and requires an immutable, timestamped consent attestation before a pairing session can even be created. This is a materially stronger guarantee than a UI setting a determined attacker could toggle off, and it should be preserved as a hard constraint through every future release — see Risk R-6 for the one place (internal tooling) where this guarantee is not yet explicitly extended.

# 5. Control Assessment

The table below evaluates each control area against what the PRD/TRD already specify.

| Control Area | Design as Specified (PRD/TRD) | Assessment |
| --- | --- | --- |
| Transport & at-rest encryption | TLS 1.2+ everywhere; AES-256 at rest with envelope encryption via cloud KMS. | Meets baseline expectations for sensitive family data. Confirm KMS key rotation policy and that data keys, not just master keys, are rotated periodically. |
| Device identity & token security | Ed25519 keypair generated in Android Keystore / iOS Secure Enclave; private key never leaves device; refresh tokens rotated on every use and signed with the bound device key. | Strong design — binds the credential to hardware, which limits the blast radius of a stolen refresh token. The 1-year sliding expiry is long; recommend pairing it with anomaly-based forced re-auth (see Risk R-3). |
| Pairing flow | QR code + 10-minute single-use token; in-person, physical possession required; fallback 8-character alphanumeric code. | The physical-possession requirement is a good structural anti-covert-install control. The fallback code needs explicit rate-limiting and lockout — not yet specified (see Risk R-1). |
| Anti-stalkerware / transparency controls | Persistent, non-suppressible on-device indicator; no hidden install mode anywhere in client or admin tooling; mandatory consent attestation before pairing; absence of the indicator itself triggers a tamper alert. | This is the single most important control set for this product category and it is well specified — enforced in code, not just policy. Recommend extending the same 'no code path exists to disable it' guarantee to any future admin/support tooling (see Risk R-6). |
| Authentication (guardian) | Password + mandatory MFA (TOTP or push) for dashboard access. | Appropriate given the sensitivity of the data. Confirm MFA cannot be silently disabled via account-recovery flows, which are a common bypass path. |
| Authorization / RBAC | Owner vs. read-only guardian roles enforced server-side on every endpoint. | Correct pattern (server-side enforcement). Verify revocation of a co-parent's access is immediate and also invalidates any already-issued session/websocket connections, not just future API calls. |
| Data minimization & retention | No camera/mic capture, no keystroke logging, no encrypted-chat content capture; configurable retention window, default 90 days, enforced by scheduled deletion job. | Scope is deliberately narrow, which reduces both legal exposure and breach impact. Confirm the deletion job also purges backups/exports and time-series store partitions, not just the primary record. |
| Audit logging | Dashboard data-access audit log retained separately from activity data. | Good separation of concerns. Extend this explicitly to internal/employee access (support, legal-hold tooling) as well as guardian access — see Risk R-6. |
| Network hardening (client) | Certificate pinning specified for the Companion App. | Not yet specified for the Windows dashboard or its WebSocket channel — recommend extending pinning/hardening there as well (see Risk R-4). |
| Secure SDLC / testing | Pen test and dedicated pairing/token-flow review planned before public launch; device-matrix and battery testing planned. | Appropriately prioritizes the pairing/token flow as the highest-risk logic. Recommend this become a recurring (not one-time pre-launch) cadence — see Risk R-7. |

# 6. Risk Register

Risks are rated Critical / High / Medium / Low based on likelihood and impact, consistent with the abuse case and data sensitivity described above.

| ID | Risk | Category | Likelihood | Impact | Severity |
| --- | --- | --- | --- | --- | --- |
| R-1 | Fallback 8-char pairing code is guessable if not rate-limited; a nearby attacker could brute-force pairing to a stranger's account within the 10-minute validity window. | Auth / Pairing | Medium | High | High |
| R-2 | SMS/message "content" capture (PRD §6.1, TRD alert rules) is legally fraught: most US states and many countries require all-party consent to intercept communication content, and a minor's own consent typically cannot substitute for that. | Legal / Compliance | High | Critical | Critical |
| R-3 | 1-year sliding refresh-token expiry, silently renewed with no re-attestation, means a device compromised early in its life could remain trusted indefinitely without the parent ever re-verifying it. | Auth / Session | Medium | High | High |
| R-4 | Certificate pinning is specified for the Companion App but not for the Windows dashboard or its WebSocket channel, leaving the parent-side session open to interception on hostile networks. | Network | Medium | Medium | Medium |
| R-5 | No device attestation (Play Integrity API / DeviceCheck) at pairing time is currently planned, only listed as an open question — increases risk of pairing to emulators or rooted/jailbroken devices for abuse or evasion. | Platform Integrity | Medium | Medium | Medium |
| R-6 | Internal admin / legal-hold tooling is described but its access controls are not detailed; support staff with broad access to family location and communication metadata is an insider-risk and breach-impact multiplier. | Insider Risk | Low | Critical | High |
| R-7 | Security testing (pen test, pairing-flow review) is scoped as a pre-launch, one-time activity rather than a recurring program; new features in Phases 2–4 (alerts, multi-guardian, exports) will ship without equivalent review. | Process | High | Medium | Medium |
| R-8 | Weekly digest reports are delivered as PDF/email (PRD §8.1); email is not encrypted end-to-end and is a common account-takeover target, creating a secondary exposure path for sensitive child activity data. | Data Handling | Medium | Medium | Medium |
| R-9 | Tamper detection covers uninstall/force-stop/permission revocation, but not more subtle evasion such as enabling battery-optimization killers, disabling background data, or using a second/hidden device — the product's core anti-evasion promise could be partially defeated. | Detection Gap | Medium | Medium | Medium |
| R-10 | Co-parent/guardian revocation is described as server-side RBAC, but immediate invalidation of already-open dashboard sessions and WebSocket connections upon revocation is not explicitly specified. | Auth / Session | Low | Medium | Low |

## Recommended mitigations

- R-1 — Rate-limit and lock out the fallback pairing code after a small number of failed attempts (e.g., 5) per session and per source IP; consider shortening its validity window below 10 minutes.

- R-2 — Before implementing any message-content capture, obtain jurisdiction-specific legal sign-off per PRD §7; strongly consider shipping v1 with metadata-only messaging (sender/recipient/timestamp, no content) as the TRD's own "in scope" language already allows, and gate content capture behind a separate, clearly-disclosed, later phase.

- R-3 — Trigger mandatory re-attestation (a fresh pairing or an in-app guardian confirmation) on risk signals such as a new IP geography, a new device fingerprint component, or a long period of inactivity, rather than relying solely on the 1-year sliding window.

- R-4 — Extend certificate pinning and transport hardening to the Windows dashboard's REST and WebSocket connections, matching the Companion App's treatment.

- R-5 — Adopt device attestation (Play Integrity API / DeviceCheck) at pairing time rather than leaving it as an open question; resolve before Phase 1 exits.

- R-6 — Document and enforce least-privilege, time-boxed, audit-logged access for any internal support or legal-hold tooling, with the same "no code path to bypass" standard already applied to the on-device indicator.

- R-7 — Convert the pre-launch pen test into a recurring cadence (e.g., before each major phase ships, and at least annually thereafter), given the pairing/token flow's role as the sole authentication boundary for a child's device.

- R-8 — For the weekly digest, prefer an in-app/in-dashboard notification with a link requiring authentication over emailing a PDF attachment with activity details; if email must be used, keep it to a summary with no raw location/contact detail.

- R-9 — Extend tamper detection to cover common evasion patterns (aggressive battery-optimization settings, background-data restrictions) in addition to uninstall/force-stop, and document this as an explicit non-functional requirement.

- R-10 — Specify that guardian revocation invalidates open dashboard sessions and WebSocket connections immediately, not just future API calls, and add this case to the test plan in TRD §12.

# 7. Compliance & Legal Considerations

This section restates and reinforces (does not replace) the legal review already called for in PRD §7.

- Wiretap / eavesdropping statutes: message-content capture, if built at all, must be checked against both federal (e.g., ECPA in the U.S.) and state-level all-party-consent laws, and equivalents in each launch market. This is the basis for Risk R-2.

- Children's privacy law: COPPA-style obligations (U.S.) and GDPR children's-data provisions (EU/UK) apply to data collected about minors regardless of who holds the account; retention, minimization, and deletion tooling described in TRD §8.4 are the right technical foundation but need a named compliance owner per market.

- App store policy: both Google Play and Apple App Store apply heightened scrutiny to call/SMS/location-access apps in this category; the TRD's plan for pre-submission store-policy review (TRD §12) should be run against current policy text at each release, not just once.

- Data subject rights: export/deletion tooling (TRD §8.4) should be verified to reach every datastore in TRD §4.2 (PostgreSQL, time-series store, object storage) and any backups, not only the primary record.

# 8. Recommendations Summary

Priority order for Phase 0–1 (blocking):

- Resolve R-2 (message-content legal exposure) before building the keyword-alert feature for content, not just metadata.

- Close R-1 (pairing-code brute force) and R-6 (internal tooling access controls) before the backend's pairing and admin endpoints are built, since both are foundational rather than additive.

- Decide the R-3 (refresh-token re-attestation) policy as part of the Section 5.1 pairing/session design, since it is cheaper to build in from the start than retrofit.

Priority order for Phase 2–3 (should-fix):

- R-4 (dashboard transport hardening), R-5 (device attestation), R-9 (broader tamper detection), R-8 (digest delivery channel), and R-10 (session invalidation on revocation).

Ongoing:

- R-7 — establish a recurring security testing cadence rather than a single pre-launch pass.

# 9. Conclusion

Vigil Eye's design starts from an unusually strong position for this product category: the PRD treats legal and ethical risk as a first-class requirement rather than an afterthought, and the TRD backs that up with concrete, code-level enforcement of the anti-covert-surveillance controls. The gaps identified here are normal for a design-stage review — none require re-architecting the system, and most are refinements to specifications that are already close to correct. Addressing the Critical and High items in Section 6 before Phase 1 code is written should keep the product on solid legal and security footing as it moves toward the MVP milestone in PRD §14.