VIGIL EYE

Engineering & Security Ticket Backlog

Consolidated from the PRD, TRD, and Security Assessment

| Board | Vigil Eye — Engineering & Security Backlog |
| --- | --- |
| Compiled From | Vigil Eye PRD v1.0 (Draft) · Vigil Eye TRD v1.0 (Draft) · Vigil Eye Security Assessment v1.0 (Draft) |
| Prepared For | Product & Engineering Leadership |
| Status | Draft — for planning / sprint grooming |
| Prepared | September 13, 2026 |

Priority Legend

| P0 / Critical / High | Blocking — must resolve before the phase or feature it gates can ship. |
| --- | --- |
| P1 / High | Important — should land within the target phase. |
| P2 / Medium | Backlog — schedule within 1–2 phases after MVP. |
| Low | Track — low urgency, revisit at next planning cycle. |

This backlog turns the Vigil Eye PRD's feature scope, the TRD's technical design, and the Security Assessment's risk register (R-1…R-10) into discrete, sprint-ready tickets, organized by delivery phase. Each ticket cites its source section so engineering, product, and security can trace requirements back to the original documents.

# EPIC 0 — Phase 0 — Legal, Architecture & Blocking Security Fixes

Per the Security Assessment's Executive Summary, R-1, R-2, R-3, and R-6 — plus the PRD §7 legal review — are called out as blocking items before feature work in Phase 1 begins.

Jurisdictional legal review & sign-off

VE-001    Priority: P0 / Blocking     Type: Compliance     Source: PRD §7; Security Assessment §2.2

Commission legal review of wiretap/eavesdropping statutes, COPPA, GDPR children's-data provisions, and app-store monitoring-app policies before any message-content or call-metadata feature ships.

Acceptance Criteria

- Legal sign-off obtained and documented per target launch jurisdiction.

- Findings mapped to specific PRD features (call/SMS access, location tracking).

- Any jurisdiction where a feature cannot ship is flagged for regional feature-gating (see VE-008).

Guardian consent attestation flow

VE-002    Priority: P0 / Blocking     Type: Feature + Compliance     Source: PRD §7; Security Assessment §4.3

Build the onboarding step requiring the account holder to affirmatively attest they are the parent/legal guardian of the monitored device's user (or have obtained consent) before a pairing session can be created.

Acceptance Criteria

- Attestation is immutable and timestamped, and is a hard prerequisite the pairing API enforces server-side — not just a UI checkbox.

- Attestation record is retained and auditable.

- No code path exists to create a pairing session without a completed attestation.

Ship v1 messaging as metadata-only; gate content capture

VE-003    Priority: Critical     Type: Security / Compliance     Source: Security Assessment Risk R-2

Per the Risk Register, SMS 'content' capture under the keyword watch-list feature is legally fraught: most jurisdictions require all-party consent and a minor's consent typically cannot satisfy that. Ship v1 with sender/recipient/timestamp metadata only (as the TRD's own scope already allows), and place content capture behind a separate, later, explicitly-disclosed phase pending legal sign-off (VE-001).

Acceptance Criteria

- v1 SMS alert rules operate on metadata fields only (sender, recipient, timestamp) — no message body is stored or evaluated.

- Keyword-flag alerting is either removed from v1 scope or reworked to metadata-only signals.

- A distinct, flagged backlog item exists for future content-capture work, blocked on legal sign-off.

Rate-limit and lock out the fallback pairing code

VE-004    Priority: High     Type: Security     Source: Security Assessment Risk R-1; TRD §5.1

The 8-character alphanumeric fallback pairing code is currently unprotected against brute force within its 10-minute validity window. Add rate-limiting and lockout.

Acceptance Criteria

- Fallback code is locked after 5 failed attempts, per session and per source IP.

- Validity window is shortened below 10 minutes.

- Lockout and repeated-failure events are logged and alertable.

Add risk-based re-attestation to device refresh tokens

VE-005    Priority: High     Type: Security     Source: Security Assessment Risk R-3

The 1-year sliding refresh-token expiry with silent renewal means a device compromised early in its life could stay trusted indefinitely without the parent re-verifying it. Add forced re-attestation triggers.

Acceptance Criteria

- Re-attestation (fresh pairing or in-app guardian confirmation) is triggered on new IP geography, new device-fingerprint components, or prolonged inactivity.

- Sliding 1-year expiry remains as a backstop, not the sole control.

- Re-attestation events are visible to the guardian in the dashboard.

Specify least-privilege, audited access for internal admin/legal-hold tooling

VE-006    Priority: High     Type: Security     Source: Security Assessment Risk R-6

Internal support and legal-hold tooling access to family location and communication metadata is currently under-specified. Extend the same 'no code path exists to bypass' standard already applied to the on-device indicator to this internal boundary.

Acceptance Criteria

- Internal tooling access is least-privilege, time-boxed, and requires justification per access grant.

- All internal/employee access to family data is captured in the audit log (see VE-034), separate from guardian access logs.

- No standing/unscoped admin access to raw family data exists.

Stand up core cloud backend services

VE-007    Priority: P0     Type: Technical Infrastructure     Source: TRD §4.2, §3

Provision the Auth & Pairing, Ingestion, Alert-Rule Engine, Notification, and Reporting/Export services as independent containers (Docker/Kubernetes), decoupling ingestion load from dashboard latency, connected via a managed message queue (SQS/PubSub).

Acceptance Criteria

- Each service deploys and scales independently; ingestion load does not degrade dashboard read latency.

- REST/JSON over HTTPS contract is documented for client integration.

- Basic health checks and observability are in place for all five services.

Provision data model and datastores

VE-008    Priority: P0     Type: Technical Infrastructure     Source: TRD §4.2

Set up PostgreSQL for accounts/devices/rules, a time-series store (TimescaleDB or DynamoDB) for location and event streams, and S3-compatible object storage for encrypted exports/backups, with envelope encryption via cloud KMS.

Acceptance Criteria

- AES-256 at-rest encryption is applied to all three stores via envelope encryption.

- KMS key rotation policy is defined and covers data keys, not only master keys.

- Schema supports the retention/deletion job design in VE-033.

# EPIC 1 — Phase 1 (MVP) — Android Companion App + Windows Dashboard

Weeks 4–10 per the PRD's proposed milestones: call logs, location, and app usage, delivered on Android and Windows first.

Android companion app: guided setup & permission grants

VE-009    Priority: P0     Type: Feature     Source: PRD §8.2; TRD §5

Build the in-person guided install flow: guardian installs the app on the child's device, signs in with the pairing code, and the device requests required OS permissions (location, call log, usage access).

Acceptance Criteria

- Setup completes end-to-end without leaving the app.

- Every required permission is requested with a plain-language explanation of why it's needed.

- Setup is measured against the >85% completed-within-15-minutes KPI (PRD §12).

Persistent, non-removable on-device monitoring indicator

VE-010    Priority: P0     Type: Feature + Trust     Source: PRD §7, §8.2; Security Assessment §4.3

Implement the always-visible status icon/notification confirming monitoring is active. There must be no hidden-install mode and no code path — in the client or in any admin tooling — capable of disabling the indicator.

Acceptance Criteria

- Indicator is visible at all times monitoring is active, across app states and reboots.

- No settings screen, admin endpoint, or support tool can suppress the indicator.

- Absence of the indicator (e.g., due to tampering) itself triggers a tamper alert to the parent dashboard.

Call log collection & sync

VE-011    Priority: P0     Type: Feature     Source: PRD §6.1, §8.1, §8.2

Collect incoming/outgoing/missed calls with contact name/number and duration on the child device; sync to the backend and render as a filterable, searchable list in the Windows dashboard.

Acceptance Criteria

- Call events queue locally when offline and sync once connectivity resumes.

- Dashboard call log viewer supports filter and search by contact, date, and direction.

- Only call metadata is collected — no call audio.

Device pairing: QR code + protected fallback code

VE-012    Priority: P0     Type: Feature + Security     Source: TRD §5.1; Security Assessment §5 (Pairing flow)

Implement the one-time, in-person QR-code pairing ceremony exchanging a short-lived, single-use token for a permanent, silently-renewing device credential bound to hardware-backed keys (Android Keystore / iOS Secure Enclave). Fallback code inherits the R-1 protections from VE-004.

Acceptance Criteria

- QR pairing requires physical possession and completes without recurring parent reconfiguration afterward.

- Device private key is generated in hardware and never leaves the device.

- Fallback code path enforces the rate-limit/lockout from VE-004.

Local encrypted queue & background sync

VE-013    Priority: P0     Type: Technical     Source: TRD §3.1, §4.1

Implement the SQLite + SQLCipher local queue on the companion app, with WorkManager (Android) driven periodic sync of batched events (5–15 min cycle) and near-real-time push for location/geofence events (target: within 2 minutes).

Acceptance Criteria

- All locally queued data is encrypted at rest via SQLCipher.

- Geofence events reach the dashboard within 2 minutes in normal network conditions.

- Companion app battery overhead stays within the ~5% daily drain target (PRD §10).

Windows dashboard: unified activity feed

VE-014    Priority: P0     Type: Feature     Source: PRD §8.1

Build the chronological feed combining call, message, app, and location events across all of a guardian's linked children, as the dashboard's primary landing view.

Acceptance Criteria

- Feed merges all event types in correct chronological order.

- Dashboard load time is under 2 seconds for standard views (PRD §10).

- Feed respects the multi-child switcher (VE-015) scoping.

Windows dashboard: multi-child switcher & call log viewer

VE-015    Priority: P0     Type: Feature     Source: PRD §8.1

Let a guardian toggle between linked children/devices from one account, and view the call log viewer (VE-011) scoped to the selected child.

Acceptance Criteria

- Switching children updates the entire dashboard view (feed, calls, location) consistently.

- State (selected child, filters) persists across a session.

Guardian authentication with mandatory MFA

VE-016    Priority: P0     Type: Security     Source: Security Assessment §5 (Authentication)

Require password + mandatory MFA (TOTP or push) for all dashboard access, given the sensitivity of the data involved.

Acceptance Criteria

- MFA is required at every new-device/session login, with no way to permanently opt out.

- Account-recovery flows cannot silently bypass or disable MFA.

App usage & screen time reporting (v1)

VE-017    Priority: P0     Type: Feature     Source: PRD §8.1, §8.2

Report daily/weekly time-per-app and install/uninstall events from the companion app to the dashboard's app usage report view.

Acceptance Criteria

- Install/uninstall events appear in the dashboard within one sync cycle.

- Time-per-app figures are viewable by day and by week.

Baseline tamper/uninstall alert

VE-018    Priority: P1     Type: Feature + Security     Source: PRD §8.2

Notify the parent dashboard if the companion app is disabled, uninstalled, or has required permissions revoked.

Acceptance Criteria

- Uninstall, force-stop, and permission-revocation events each generate a distinct alert type.

- Alert is delivered even if the device later reconnects, reflecting the historical tamper event.

# EPIC 2 — Phase 2 — iOS App, Geofencing, Alerts Center

Weeks 11–16 per the PRD's proposed milestones, plus the Medium-severity platform-integrity and network-hardening items from the Security Assessment.

iOS companion app parity build

VE-019    Priority: P0     Type: Feature     Source: TRD §4.1

Build the iOS companion app in Swift using BGTaskScheduler for background sync (subject to iOS background-execution limits) and Core Data with the iOS Data Protection API for on-disk encryption, matching Android feature parity.

Acceptance Criteria

- Feature parity with the Android companion app for in-scope signals (calls where permitted, location, app usage).

- Sync-cadence trade-offs from iOS background limits are documented and communicated in-app if relevant.

Location tracking & geofencing (safe zones)

VE-020    Priority: P0     Type: Feature     Source: PRD §8.1; TRD §4.1

Implement live and historical location tracking (30-day trail) with guardian-defined safe zones and native geofencing APIs (FusedLocationProviderClient / Core Location) rather than polling.

Acceptance Criteria

- Geofence entry/exit alerts fire within the 2-minute target.

- Historical location trail covers at least the last 30 days on the dashboard map view.

Alerts center

VE-021    Priority: P0     Type: Feature     Source: PRD §8.1, §8.3

Build the configurable push/email alerts center covering geofence, new/unknown contact, new app install, low battery, and device-offline/tamper events.

Acceptance Criteria

- Guardian can enable/disable each alert type independently.

- Alert relevance is tracked toward the <15% 'not useful' KPI (PRD §12).

Unknown/new contact alert

VE-022    Priority: P1     Type: Feature     Source: PRD §8.3

Flag calls or messages from a contact not previously seen for the linked child.

Acceptance Criteria

- Alert fires on first contact from a new number.

- Guardian can mark a contact as known to suppress future alerts for it.

New app install alert with age-inappropriate flagging

VE-023    Priority: P1     Type: Feature     Source: PRD §8.3

Alert the guardian on new app installs, with an option to flag installs in age-inappropriate app categories.

Acceptance Criteria

- Install alert includes app name, category, and install timestamp.

- Age-inappropriate category flagging is configurable per child profile.

Extend certificate pinning to the Windows dashboard

VE-024    Priority: Medium     Type: Security     Source: Security Assessment Risk R-4

Certificate pinning is currently specified only for the Companion App. Extend equivalent pinning/transport hardening to the Windows dashboard's REST and WebSocket connections.

Acceptance Criteria

- Dashboard REST calls and the persistent WebSocket both enforce certificate pinning.

- Pin rotation process is documented to avoid bricking the dashboard on certificate renewal.

Device attestation at pairing time

VE-025    Priority: Medium     Type: Security     Source: Security Assessment Risk R-5

Adopt Play Integrity API (Android) / DeviceCheck (iOS) at pairing time, resolving what is currently an open question, to reduce the risk of pairing to emulators or rooted/jailbroken devices.

Acceptance Criteria

- Pairing flow calls the platform attestation API and records the result.

- Policy is defined for how a failed/low-integrity attestation affects pairing (block vs. flag).

# EPIC 3 — Phase 3 — Web History, Screen Time Controls, Multi-Guardian, Exports

Weeks 17–20 per the PRD's proposed milestones.

Web browsing history viewer

VE-026    Priority: P1     Type: Feature     Source: PRD §8.1

Surface browsing history from supported/managed browsers in the dashboard.

Acceptance Criteria

- History is scoped to explicitly supported/managed browsers only.

- Viewer supports search and date filtering.

Screen time limits & bedtime schedules

VE-027    Priority: P1     Type: Feature     Source: PRD §8.1

Let a guardian view usage and optionally set daily time limits or bedtime schedules per child.

Acceptance Criteria

- Limits/schedules are configurable per child and take effect on the companion app without requiring reinstall.

- Guardian sees confirmation when a limit is applied on-device.

Multi-guardian invite & role-based access

VE-028    Priority: P1     Type: Feature + Security     Source: PRD §8.1; Security Assessment §5 (Authorization/RBAC)

Allow inviting a co-parent/guardian with owner or read-only shared access, enforced server-side on every endpoint.

Acceptance Criteria

- Read-only role cannot perform any write/configuration action, verified server-side, not just hidden in the UI.

- Invite flow requires acceptance by the invited guardian before access is granted.

Immediate session/WebSocket invalidation on guardian revocation

VE-029    Priority: Low     Type: Security     Source: Security Assessment Risk R-10

When a co-parent/guardian's access is revoked, immediately invalidate any already-open dashboard sessions and WebSocket connections, not just future API calls.

Acceptance Criteria

- Revoking access terminates an active WebSocket connection within seconds.

- A revoked guardian's existing session token is rejected on next use.

Weekly digest export, hardened

VE-030    Priority: P2     Type: Feature + Security     Source: PRD §8.1; Security Assessment Risk R-8

Deliver the weekly summary digest. Per R-8, prefer an in-app/in-dashboard notification with an authenticated link over emailing a PDF with activity detail; if email is used, keep it to a summary with no raw location/contact detail.

Acceptance Criteria

- Default delivery is an authenticated in-dashboard notification, not a PDF email attachment.

- If email is retained as an option, it contains no raw location or contact detail.

# EPIC 4 — Ongoing — Security Process, Data Handling & Audit

Cross-cutting items from the Security Assessment that should run continuously rather than as one-time, pre-launch tasks.

Convert pre-launch pen test into a recurring cadence

VE-031    Priority: Medium     Type: Process     Source: Security Assessment Risk R-7

Security testing is currently scoped as a one-time, pre-launch activity. Establish a recurring cadence — before each major phase ships, and at least annually thereafter — given the pairing/token flow's role as the sole authentication boundary for a child's device.

Acceptance Criteria

- Pen test / pairing-flow review is scheduled before each major phase release.

- An annual review is calendared regardless of release cadence.

Expand tamper-detection evasion coverage

VE-032    Priority: Medium     Type: Security     Source: Security Assessment Risk R-9

Current tamper detection covers uninstall/force-stop/permission revocation but not subtler evasion such as background-data restriction, battery-optimization killers, or a second/hidden device.

Acceptance Criteria

- Detection is extended to background-data restriction and OS-level battery-optimization opt-outs for the companion app.

- Evasion-pattern coverage is documented and reviewed each time a new OS version changes background-execution behavior.

Retention & deletion job covering backups and time-series partitions

VE-033    Priority: P1     Type: Compliance     Source: PRD §10; Security Assessment §5 (Data minimization & retention)

Enforce the configurable retention window (default 90 days) via a scheduled deletion job that purges backups/exports and time-series store partitions, not just the primary record.

Acceptance Criteria

- Deletion job removes data from the primary store, backups/exports, and the time-series store within the same retention cycle.

- Retention window is configurable per account within policy limits.

Audit logging for guardian and internal/employee access

VE-034    Priority: P1     Type: Security + Compliance     Source: Security Assessment §5 (Audit logging); Risk R-6

Maintain a dashboard data-access audit log retained separately from activity data, and extend it explicitly to internal/employee access via support or legal-hold tooling (see VE-006).

Acceptance Criteria

- Every guardian data access and every internal/employee data access is logged with actor, timestamp, and record accessed.

- Audit log is stored separately from the activity data it describes and is tamper-evident.